## Slide 1
Milestone 4 — Delivery Summary
Concise overview of Milestone 4: delivered automated email notification service, database-aware chatbot enhancements, ASGI server performance upgrades, SQLite WAL resilience fixes, and final UI/branding for the Talent Management Platform.
Scope
Notifications, chatbot DB integration, server performance, DB locking resilience, UI/brand finalization.
Audience
Enterprise engineering and product teams evaluating Milestone 4 deliverables.
Goal
Operational readiness, reliability under load, and polished user-facing experience for rollout.

## Slide 2
System Components & Engineering Highlights
Automated Email Notification Service
Templated SMTP notifications with retry, backoff, and audit logging.
DB-Aware Chatbot Intelligence
Provides controlled read access to trainee records and score tables for live lookups and summaries.
FastAPI + Uvicorn Architecture
Moved to FastAPI on Uvicorn, with CPU-heavy search isolated to keep requests responsive.
SQLite WAL Lock Resilience
WAL mode and connection retry logic reduced Windows file-lock freezes.
Operational Controls
Health checks, circuit breakers, and graceful shutdowns improved runtime stability.

## Slide 3
UX, Branding, Release & Next Steps
Finalized UI/UX with glassmorphism cards, accessible light/dark themes, and brand assets for "Talent Management Platform for Employee Performance and Career Growth." Design tokens and component library published.
1
Release checklist
QA signoff on notifications and chatbot responses
Load test p95 latency targets met for ASGI service
DB WAL monitoring in place with alerting
Brand assets and theme tokens merged into main repo
2
Risk & Mitigation
Risk: SMTP throttling → Mitigation: queued dispatch with rate limiter
Risk: DB read hotspots from chatbot → Mitigation: read replicas & caching for summaries
Risk: Vector search CPU spikes → Mitigation: dedicated workers via ThreadPoolExecutor
3
Recommended Next Steps
Run staged rollout to 10% of accounts and monitor delivery & latency
Enable read-replica for high-volume analytics queries
Hand off branding assets and component docs to product and marketing
Key takeaway: Milestone 4 delivers production-grade notifications, DB-integrated conversational intelligence, improved ASGI performance, and durable SQLite operations — ready for staged rollout under monitoring.